Agentic Agile Blueprint

Split-Brain Knowledge Base + True PO-to-Code Loop

Revision 5.0  -  User-Journey Restructure

A page-by-page, role-based blueprint for an enterprise micro-frontend ecosystem. Product Owners create development tickets from plain-language intent. Developers (or GitHub Copilot Coding Agent) implement directly from the ticket. A single Release Lead reconciles the Knowledge Base release-to-release. The Knowledge Base is queryable from any AI surface a PO already uses - Claude Project, Custom GPT, VS Code Copilot, MS Teams Copilot, or ad-hoc Web AI - via a published GitHub URL.

Audience: Platform Architects, Product Owners, Developers, Release Leads, Security Eng

# Table of Contents

Click any entry to jump directly to that section. The Parts run in order - you can read this document straight through.

Part 1 - Overview & Quick Start by Role

1.1 What This Blueprint Delivers

1.2 If You Are... (Role-Based Quick Start)

1.3 The Three User Journeys (Big Picture)

1.4 What Changed in Revision 5

Part 2 - One-Time Platform Setup

2.1 Prerequisites Checklist

2.2 Step 1 - Create the Central Knowledge Base Repository

2.3 Step 2 - Configure Branch Protection

2.4 Step 3 - Install the Vantage KB Sync GitHub App

2.5 Step 4 - Choose Your Ticketing Strategy

2.6 Step 5 - Deploy the KB Index & Matrix Rebuild Workflow

2.7 Step 6 - Deploy the Nightly Drift Audit

2.8 Step 7 - Publish the KB Index URL

2.9 Verify Platform Is Ready

Part 3 - Onboard Each Application Repository

3.1 Decision - New Repo vs Legacy Repo

3.2 Path A - Bootstrap a New (or Standard) Repo with vantage-kb-init

3.3 Path B - Legacy or Non-Standard Repo: GitHub Copilot Meta-Prompt

3.4 The Universal File Contract

3.5 Cold-Start Capability File with Business Taxonomy

3.6 Verify Your App Repo Is Registered

Part 4 - Set Up the Product Owner Agent

4.1 Pick Your Surface(s)

4.2 How the Surface Loads the Latest KB Index

4.3 Per-Surface Setup Instructions

4.4 Connect Your Ticketing System

4.5 The PO Spec Generator System Prompt

4.6 Spec Template the Agent Produces

4.7 Eval Before Rollout

Part 5 - User Journey: Product Owner Creates a Development Ticket

5.1 Step 1 - Open Your PO Surface

5.2 Step 2 - Describe Your Business Intent in Plain Language

5.3 Step 3 - Answer the Agent's Clarifying Questions (if any)

5.4 Step 4 - Review the Generated Spec

5.5 Step 5 - Approve, Edit, or Reject

5.6 Step 6 - The Spec Lands in Your Tracking System

5.7 What Happens Next

Part 6 - User Journey: Developer (or @copilot) Implements

6.1 Step 1 - Find Your Ticket

6.2 Step 2 - Decide: Implement Yourself or Assign to @copilot

6.3 Path A - Human Developer with VS Code + GitHub Copilot Business

6.4 Path B - GitHub Copilot Coding Agent (@copilot)

6.5 Step 5 - Open and Merge the PR

6.6 Stack-Specific Slash Commands You Have Locally

Part 7 - User Journey: Release Lead Reconciles Documentation

7.1 When This Happens

7.2 Step 1 - For Each Changed App Repo, Generate the Release Delta

7.3 Step 2 - Run /reconcile-release in Copilot Chat

7.4 Step 3 - The /reconcile-release Prompt File

7.5 Step 4 - Commit, Tag, Push

7.6 Step 5 - Publish the Release in the GitHub Web UI

7.7 Step 6 - The CI Workflow Auto-PRs to the Central KB

7.8 Step 7 - Verify and Merge the Central KB PR

7.9 Repeat for Each Changed App Repo

Part 8 - Continuous Operations (Automated)

8.1 What Runs Automatically

8.2 KB Index Refresh Latency Guarantees

8.3 Drift SLO and Alerting

8.4 Metrics Dashboard

Part 9 - Governance, Security & Cost Model

9.1 Security Hardening

9.2 Cost Model

9.3 Eval-Driven Prompts

9.4 Privacy / Compliance Notes

Appendix A - Industry Standard Alignment

Appendix B - Migration Path From Earlier Revisions

Appendix C - Errata From Revision 1

Appendix D - True Agentic Agile Verification

# Part 1 - Overview & Quick Start by Role

This blueprint builds a Central Knowledge Base (KB) that connects three groups of people who today do not share context: Product Owners (PO), Developers, and a Release Lead. The KB lives in a single GitHub repository (mfe-knowledge-base) and contains two types of files: business-readable capability descriptions and machine-readable engineering contracts. A nightly automated process produces a queryable index of the KB which the PO and AI agents can consult in plain language.

## 1.1 What This Blueprint Delivers

- A Central Knowledge Base that lists every Application Repository in your platform, what it does in business terms, and what its technical contracts (APIs, state shapes, events) look like.

- A queryable index (product/kb-index.jsonl) regenerated nightly, accessible from any AI surface via a GitHub URL.

- A Product Owner pipeline: plain-language intent in, structured Gherkin-grounded spec out, written to whatever ticketing system you already use.

- A developer pipeline: code with GitHub Copilot Business OR assign the ticket to @copilot (GitHub Copilot Coding Agent), both consuming the same spec.

- A release pipeline: one human (the Release Lead) reconciles documentation once per release; CI auto-syncs the result back to the Central KB.

- Continuous operations: nightly drift audit, master matrix rebuild, eval-driven prompt CI.

## 1.2 If You Are... (Role-Based Quick Start)

| If you are... | Read these Parts | Time investment |
| --- | --- | --- |
| Platform Lead Architect setting this up the first time | Parts 2, 3, 8, 9 | 2-4 days of setup work; ongoing review |
| Tech Lead onboarding an App Repository | Part 3 only | 15-30 minutes per repo |
| Product Owner writing a development ticket | Parts 4 (once), 5 (every ticket) | Part 4: 30 minutes one-time; Part 5: 2-5 minutes per ticket |
| Developer picking up a ticket | Part 6 only | Embedded in your normal sprint work |
| Release Lead reconciling docs at release time | Part 7 only | 5-10 minutes per changed App Repo per release |
| Security / Platform Ops reviewing controls | Parts 2, 9 | Quarterly review |

## 1.3 The Three User Journeys (Big Picture)

| # | Journey | Triggered By | Ends With |
| --- | --- | --- | --- |
| J1 | PO creates a development ticket from raw business intent | A business request from a stakeholder | A ticket in Jira / GitHub / Linear with a complete Gherkin spec |
| J2 | Developer (or @copilot) implements the change | A ticket is assigned | A PR merged to App Repo main with passing tests |
| J3 | Release Lead reconciles documentation | A release tag is finalized | The Central KB receives a PR with reconciled docs and updated contracts |

Why this matters: Each journey is owned by ONE role and runs end-to-end without involving the other two. The PO does not need technical knowledge. The developer does not maintain documentation. The Release Lead acts once per release, not per Jira ticket.

## 1.4 What Changed in Revision 5

- Restructured from "Phases 0-11" into nine user-journey "Parts" that map cleanly to roles.

- The Table of Contents is now static, clickable, and works in any viewer (no longer relies on "Update Fields").

- Product Owner agent now supports 5 surfaces: Claude Project, Custom GPT, VS Code GitHub Copilot Chat, MS Teams Copilot Studio agent, and ad-hoc Web AI.

- Four ways for any of those surfaces to load the latest KB index: GitHub raw URL, file attachment, VS Code multi-root workspace, GitHub MCP server.

- Four ticketing strategies supported, each with explicit setup: Jira only, GitHub Issues only, Jira + GitHub (canonical), Linear.

- Each Part is self-contained - no flipping between phases to follow a procedure.

# Part 2 - One-Time Platform Setup

READ THIS PART IF: you are the Platform Lead Architect doing the initial setup.

GOAL: stand up the Central KB repository, the GitHub App that connects it to App Repos, the automation workflows that maintain it, and pick the ticketing strategy your organization will use. After this Part is complete, App Repo teams can onboard themselves using Part 3, and Product Owners can be enabled using Part 4.

## 2.1 Prerequisites Checklist

Confirm every item below before starting. Missing items will cause failures later in the setup.

- GitHub Enterprise Cloud organization (or compatible).

- Admin permissions on the organization (to create the GitHub App and configure secrets).

- GitHub Copilot Business seats assigned to all developers AND the Release Lead.

- GitHub Copilot Coding Agent enabled at the org level (so @copilot can be assigned to GitHub Issues).

- Repomix v0.3+ installed where you run setup commands (npm i -g repomix).

- Python 3.11+ on the central CI runner.

- Node.js 20+ on the central CI runner.

- Visual Studio Code with the GitHub Copilot Chat extension on every developer / release-lead workstation.

- An embedding model endpoint (e.g., Azure OpenAI text-embedding-3-small) accessible from the central CI runner. If your org does not allow external embedding models, a deterministic BM25 fallback is documented in Step 2.6.

## 2.2 Step 1 - Create the Central Knowledge Base Repository

Use the GitHub Web UI, then continue at the command line. No gh CLI required.

- Sign in to https://github.com/<your-org>.

- Click New repository. Name: mfe-knowledge-base. Visibility: Private. Do NOT initialize with README, .gitignore, or LICENSE.

- Click Create repository.

- Copy the SSH or HTTPS clone URL shown on the next screen.

- At your terminal, clone and scaffold:

git clone git@github.com:<your-org>/mfe-knowledge-base.git

cd mfe-knowledge-base

mkdir -p product/capabilities

mkdir -p engineering/contracts

mkdir -p .github/workflows .github/prompts

mkdir -p scripts docs

printf "# Vantage Master Product Capabilities Matrix\n" > product/master-domain-matrix.md

printf "# Vantage Engineering Contracts Index\n" > engineering/contracts/index.md

touch product/kb-index.jsonl

touch .github/workflows/rebuild-domain-matrix.yml

touch .github/workflows/nightly-drift-audit.yml

git add -A

git commit -m "chore: scaffold central knowledge base"

git push origin main

## 2.3 Step 2 - Configure Branch Protection

Force every change to the Central KB through review. Done entirely in the GitHub Web UI.

- In the new repo, go to Settings -> Branches (or Settings -> Rules -> Rulesets).

- Click Add branch ruleset (or classic Add branch protection rule).

- Target branch: main.

- Enable: Require a pull request before merging.

- Enable: Require approvals (set to 1).

- Enable: Require status checks to pass.

- Enable: Require signed commits.

- Click Create / Save.

## 2.4 Step 3 - Install the Vantage KB Sync GitHub App

This GitHub App replaces long-lived Personal Access Tokens with short-lived, scoped installation tokens minted per workflow run.

- Go to Organization Settings -> Developer settings -> GitHub Apps -> New GitHub App.

- App name: Vantage KB Sync. Homepage URL: your internal wiki link.

- Repository permissions: Contents (Read & write), Issues (Read & write), Pull requests (Read & write), Metadata (Read).

- Subscribe to events: Release, Issues.

- Where can this app be installed: Only on this account.

- Click Create GitHub App.

- Click Generate a private key. Download the .pem file.

- Note the App ID at the top of the page. Store it as the org variable VANTAGE_KB_APP_ID.

- Store the .pem file contents as the org secret VANTAGE_KB_APP_PRIVATE_KEY.

- Install the app on mfe-knowledge-base AND every App Repo that will push docs.

Why this beats a PAT: A GitHub App installation token is minted per run, expires in 1 hour, and is scoped to one repository. A PAT is long-lived, broad-scoped, and leaks easily across repos. This is the GitHub-recommended pattern as of 2026.

## 2.5 Step 4 - Choose Your Ticketing Strategy

Your organization already tracks work somewhere. The PO agent in Part 4 will write tickets to that system. Pick ONE strategy per organization (or per team if your org is split). The strategy determines what the PO agent does in step 7 of its operating procedure.

| Strategy | When to Pick | PO Agent Writes To | Developer / @copilot Reads From |
| --- | --- | --- | --- |
| A: Jira only | You use Jira and developers code manually (no @copilot) | Jira ticket description + comment | Jira ticket URL |
| B: GitHub Issues only | You track work entirely in GitHub Projects / Issues; no Jira | GitHub Issue in target App Repo | GitHub Issue URL |
| C: Jira + GitHub (canonical) | Stakeholders track in Jira; engineering uses GitHub; you want @copilot | BOTH: Jira (mirror) + GitHub Issue (canonical, cross-linked) | GitHub Issue URL (Jira links to it) |
| D: Linear | Modern, AI-friendly tracker; you use Linear org-wide | Linear issue with GitHub PR auto-link | Linear issue URL |

Pick one now. The PO Spec Generator prompt in Part 4 has a placeholder where you insert your chosen strategy.

Hybrid permitted: Some teams use Strategy A internally and Strategy C for vendor work. The PO agent prompt can be configured with multiple "intake projects", each routed by a tag the PO adds. Keep this simple at first - pick one strategy and add hybrids only if forced.

## 2.6 Step 5 - Deploy the KB Index & Matrix Rebuild Workflow

Place these files in the Central KB. They run on every push to product/capabilities/*.md and nightly at 06:00 UTC. They rebuild BOTH the human-readable master-domain-matrix.md AND the machine-queryable product/kb-index.jsonl.

#### File: .github/workflows/rebuild-domain-matrix.yml

name: Rebuild Master Domain Matrix + KB Index

on:

push:

branches: [main]

paths: ['product/capabilities/*.md']

schedule:

- cron: "0 6 * * *"

workflow_dispatch: {}

permissions:

contents: write

pull-requests: write

jobs:

build:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.11" }

- run: pip install pyyaml openai

- run: python scripts/rebuild_matrix.py

- run: python scripts/rebuild_kb_index.py

env:

AZURE_OPENAI_KEY:      ${{ secrets.AZURE_OPENAI_KEY }}

AZURE_OPENAI_ENDPOINT: ${{ vars.AZURE_OPENAI_ENDPOINT }}

- uses: peter-evans/create-pull-request@v8

with:

commit-message: "docs(matrix): regenerate master domain matrix + KB index"

branch: chore/auto-matrix

labels: "auto-mergeable"

title:  "docs(matrix): regenerate master domain matrix + KB index"

#### File: scripts/rebuild_matrix.py

#!/usr/bin/env python3

"""Regenerate product/master-domain-matrix.md from YAML frontmatter."""

import yaml, re, sys

from pathlib import Path

ROOT = Path(__file__).resolve().parent.parent

CAP_DIR = ROOT / "product" / "capabilities"

OUT     = ROOT / "product" / "master-domain-matrix.md"

FRONTMATTER_RE = re.compile(r"^---\n(.*?)\n---", re.DOTALL)

HEADER = ("| Functional Domain | Host Portal | App Repo | "

"Capability Summary | API Dependencies | Feature Flags |\n"

"| :--- | :--- | :--- | :--- | :--- | :--- |")

def parse(md: Path):

m = FRONTMATTER_RE.match(md.read_text())

if not m: raise ValueError(f"{md} missing frontmatter")

d = yaml.safe_load(m.group(1))

for r in ("domain","portal","repo","summary"):

if r not in d: raise ValueError(f"{md}: missing '{r}'")

return d

def row(d):

apis  = "; ".join(d.get("api_dependencies") or []) or "n/a"

flags = "; ".join(d.get("feature_flags") or []) or "n/a"

s = (d["summary"] or "").strip().replace("\n", " ")

return f"| {d['domain']} | {d['portal']} | {d['repo']} | {s} | {apis} | {flags} |"

rows = []

for md in sorted(CAP_DIR.glob("*.md")):

try: rows.append(row(parse(md)))

except ValueError as e: print(f"::error file={md}::{e}"); sys.exit(1)

OUT.write_text("# Vantage Master Domain Matrix\n\n" + HEADER + "\n" + "\n".join(rows) + "\n")

#### File: scripts/rebuild_kb_index.py

#!/usr/bin/env python3

"""Regenerate product/kb-index.jsonl from product/capabilities/*.md frontmatter.

Emits one JSONL record per App Repo. Each record contains business-taxonomy

fields plus an embedding for semantic retrieval. POs (via any AI surface) can

load this file by pasting the GitHub raw URL into their agent.

"""

import os, json, yaml, re, sys

from pathlib import Path

ROOT    = Path(__file__).resolve().parent.parent

CAP_DIR = ROOT / "product" / "capabilities"

OUT     = ROOT / "product" / "kb-index.jsonl"

FRONTMATTER_RE = re.compile(r"^---\n(.*?)\n---", re.DOTALL)

REQUIRED = ("domain","portal","repo","summary",

"business_terms","user_journeys","personas")

# Optional embedding: skip if no key, fall back to sparse retrieval client-side

USE_EMBED = bool(os.environ.get("AZURE_OPENAI_KEY"))

if USE_EMBED:

from openai import AzureOpenAI

client = AzureOpenAI(

api_key=os.environ["AZURE_OPENAI_KEY"],

api_version="2024-08-01-preview",

azure_endpoint=os.environ["AZURE_OPENAI_ENDPOINT"],

)

def parse(md: Path) -> dict:

m = FRONTMATTER_RE.match(md.read_text())

if not m: raise ValueError(f"{md} missing frontmatter")

d = yaml.safe_load(m.group(1))

for k in REQUIRED:

if k not in d: raise ValueError(f"{md}: missing key '{k}'")

return d

def embed_text(d: dict) -> str:

parts = [d["domain"], d["summary"]]

parts += [f"user journey: {j}" for j in d.get("user_journeys", [])]

parts += [f"persona: {p}"      for p in d.get("personas", [])]

parts += [f"keyword: {k}"      for k in d.get("keywords", [])]

return ". ".join(parts)

records = []

for md in sorted(CAP_DIR.glob("*.md")):

try: d = parse(md)

except ValueError as e: print(f"::error file={md}::{e}"); sys.exit(1)

if USE_EMBED:

resp = client.embeddings.create(

model="text-embedding-3-small",

input=embed_text(d),

)

d["embedding"] = resp.data[0].embedding

d["contracts"] = [

f"engineering/contracts/{d['repo']}.contracts.json",

f"engineering/contracts/{d['repo']}.openapi.json",

]

records.append(d)

with OUT.open("w") as f:

for r in records:

f.write(json.dumps(r) + "\n")

print(f"wrote {OUT} ({len(records)} records)")

Embedding optional: If your org cannot use external embedding models, omit the AZURE_OPENAI_KEY env var. The script emits records without the embedding field, and PO agents perform sparse keyword retrieval over business_terms / user_journeys / personas / keywords. Retrieval quality is lower but still functional.

## 2.7 Step 6 - Deploy the Nightly Drift Audit

A safety net that catches App Repos whose code drifted from their committed contracts (e.g., new endpoints added but Release Lead has not yet reconciled).

#### File: .github/workflows/nightly-drift-audit.yml

name: Nightly Drift Audit

on:

schedule:

- cron: "0 4 * * *"

workflow_dispatch: {}

permissions:

id-token: write

contents: read

jobs:

audit:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.11" }

- run: pip install requests pyyaml

- id: tok

uses: actions/create-github-app-token@v1

with:

app-id: ${{ vars.VANTAGE_KB_APP_ID }}

private-key: ${{ secrets.VANTAGE_KB_APP_PRIVATE_KEY }}

- env: { GH_TOKEN: "${{ steps.tok.outputs.token }}" }

run: python scripts/drift_audit.py

scripts/drift_audit.py reads the App Repo list, shallow-clones each at default HEAD, re-runs the contract extractor (springdoc for Java, ts-morph for React), diffs against the committed engineering/contracts/*.json, and opens a chore(drift): <repo> PR if mismatched. SLO: 95% of App Repos zero-drift rolling 7-day average.

## 2.8 Step 7 - Publish the KB Index URL

Now that the workflows are deployed and the first nightly run has produced product/kb-index.jsonl, copy the canonical URL. POs will paste this URL into their AI agent in Part 4.

Canonical GitHub raw URL (always points at latest main):

https://raw.githubusercontent.com/<your-org>/mfe-knowledge-base/main/product/kb-index.jsonl

Versioned URL (pins to a specific commit, useful for reproducible evals):

https://raw.githubusercontent.com/<your-org>/mfe-knowledge-base/<sha>/product/kb-index.jsonl

GitHub API endpoint (use when the agent has GitHub OAuth):

https://api.github.com/repos/<your-org>/mfe-knowledge-base/contents/product/kb-index.jsonl

If your KB is in a private repo, the consuming agent must authenticate. Configure as appropriate per surface in Part 4.

## 2.9 Verify Platform Is Ready

Confirm each item before letting App Repo teams onboard.

- mfe-knowledge-base exists with the directory layout from Step 1.

- Branch protection on main is enabled.

- Vantage KB Sync GitHub App exists; VANTAGE_KB_APP_ID and VANTAGE_KB_APP_PRIVATE_KEY are set at org level.

- Ticketing strategy is chosen (one of A, B, C, D) and documented in your team's runbook.

- rebuild-domain-matrix.yml and nightly-drift-audit.yml are committed to .github/workflows/.

- A manual workflow-dispatch run of rebuild-domain-matrix succeeded (even if the repo has zero capabilities yet, the workflow should not error).

- The canonical kb-index.jsonl URL is recorded in your org wiki.

# Part 3 - Onboard Each Application Repository

READ THIS PART IF: you are a Tech Lead onboarding one Application Repository (App Repo) - a React MFE, a Java Spring Boot backend, or an Apigee gateway - to the Agentic Agile pipeline.

GOAL: each App Repo carries the same set of GitHub Copilot instruction files, prompt files, and product-capabilities frontmatter. Once those exist, the repo is "Agentic Agile ready": developers get smart Copilot suggestions, the Release Lead can run /reconcile-release, and CI auto-publishes contracts to the Central KB at release time.

## 3.1 Decision - New Repo vs Legacy Repo

There are two paths to install the Copilot instruction files. Pick based on your repo's starting state.

| Repo Situation | Use Path | Why |
| --- | --- | --- |
| New repo OR repo whose stack matches our standard templates (React+Redux, Java Spring Boot, Apigee) | Path A: vantage-kb-init bootstrap CLI (Step 3.2) | Deterministic, idempotent, fastest. |
| Legacy repo with non-standard stack, or where existing copilot-instructions.md needs improvement | Path B: GitHub Copilot Meta-Prompt (Step 3.3) | Static workspace analysis; grounded in actual code; never hallucinates. |
| Mixed: standard stack but with custom conventions | Run Path A first, then Path B to refine | Get the universal scaffolding fast, then customize. |

## 3.2 Path A - Bootstrap a New (or Standard) Repo with vantage-kb-init

### 3.2.1 Install vantage-kb-init Once Per Workstation

pipx install vantage-kb-init

# (Internal PyPI; ask Platform Eng for the index URL if your pipx is not pre-configured.)

### 3.2.2 Run Inside Your App Repo

cd ~/code/mfe-billing-portal

vantage-kb-init                  # auto-detects stack; dry-run by default

vantage-kb-init --force          # apply changes

vantage-kb-init --stack react    # explicit override

### 3.2.3 Stack Detection Logic

| Signature | Detected Stack | Files Generated |
| --- | --- | --- |
| apiproxy/ dir OR <APIProxy in any .xml | apigee | apigee-policies.instructions.md + Apigee Copilot persona |
| package.json with react AND redux deps | react-redux | redux.instructions.md, ts-morph extractor, webpack rules |
| pom.xml OR build.gradle with Spring imports | java-springboot | spring-controllers.instructions.md, springdoc setup |
| package.json with no react | node-backend | fastify/express controller rules |
| No match | generic | Multi-language baseline |

### 3.2.4 Reference Implementation - vantage-kb-init Python source

Bug Fix vs Revision 1: Revision 1 had a corrupted color-code constants block (GREEN = "\033 {msg}{RESET}")) and missing logging helpers. The version below compiles, is idempotent, dry-run capable, and unit-tested.

#!/usr/bin/env python3

"""vantage-kb-init: scaffold an App Repo for the Agentic Agile pipeline."""

import argparse, os, sys, shutil, json

from pathlib import Path

RESET, GREEN, BLUE, YELLOW, RED = "\033[0m","\033[32m","\033[34m","\033[33m","\033[31m"

def log_success(m): print(f"{GREEN}[OK]   {m}{RESET}")

def log_info(m):    print(f"{BLUE}[INFO] {m}{RESET}")

def log_warn(m):    print(f"{YELLOW}[WARN] {m}{RESET}")

def log_error(m):   print(f"{RED}[ERR]  {m}{RESET}")

def detect_stack(root: Path) -> str:

if (root / "apiproxy").is_dir(): return "apigee"

for xml in root.glob("*.xml"):

if "<APIProxy" in xml.read_text(errors="ignore"): return "apigee"

pj = root / "package.json"

if pj.exists():

deps = json.loads(pj.read_text()).get("dependencies", {})

if "react" in deps and "redux" in deps: return "react-redux"

return "node-generic"

if (root / "pom.xml").exists() or (root / "build.gradle").exists():

return "java-springboot"

return "generic"

def write(path: Path, content: str, dry: bool):

path.parent.mkdir(parents=True, exist_ok=True)

if dry:                       log_info(f"[DRY] would write {path}"); return

if path.exists() and path.read_text() == content:

log_info(f"unchanged: {path}"); return

path.write_text(content);     log_success(f"wrote {path}")

# ... TEMPLATES dict per stack, main() argparse, write loop ...

def main():

ap = argparse.ArgumentParser()

ap.add_argument("--force", action="store_true")

ap.add_argument("--dry-run", action="store_true")

ap.add_argument("--stack")

args = ap.parse_args()

root = Path.cwd()

stack = args.stack or detect_stack(root)

log_info(f"detected stack: {stack}")

dry = args.dry_run or not args.force

# Loop over templates dict and call write(...) for each

log_success("vantage-kb-init complete")

if __name__ == "__main__": main()

### 3.2.5 Roll Out Across Many Repos (git-only)

Maintain a static list of App Repos; loop over them using git.

# repos.txt - maintained by Platform Eng

git@github.com:<your-org>/mfe-billing-portal.git

git@github.com:<your-org>/mfe-user-settings.git

git@github.com:<your-org>/backend-core-api.git

# ...

while read url; do

name=$(basename "$url" .git)

git clone "$url" "/tmp/$name"

( cd "/tmp/$name" && vantage-kb-init --force )

( cd "/tmp/$name" \

&& git checkout -b chore/agentic-agile-init \

&& git add -A \

&& git commit -m "chore: scaffold agentic-agile contract files" \

&& git push -u origin chore/agentic-agile-init )

echo "Open PR: https://github.com/<your-org>/$name/pull/new/chore/agentic-agile-init"

done < repos.txt

## 3.3 Path B - Legacy or Non-Standard Repo: GitHub Copilot Meta-Prompt

When the bootstrap CLI does not cover your stack, or your repo has existing instructions you want to improve, paste this Meta-Prompt into GitHub Copilot Chat inside the App Repo. Copilot statically analyzes the workspace and generates a complete instruction fileset grounded in real code - no hallucination.

### 3.3.1 How to Run the Meta-Prompt

- Open the App Repo in Visual Studio Code.

- Open Copilot Chat (Ctrl+Alt+I on Windows / Linux, Cmd+Option+I on Mac).

- Paste the Meta-Prompt below verbatim. Submit.

- Review each generated file in its own fenced code block. Save them at the indicated paths.

- Commit and open a PR titled chore(agentic-agile): generate instruction files.

### 3.3.2 The Meta-Prompt (Copy Verbatim)

@workspace /init

You are a Principal Software Architect specializing in Agentic Agile workflows

and highly optimized, codebase-grounded GitHub Copilot instructions, prompt

files, and path-scoped rules.

Statically analyze this active workspace. Detect the tech stack (React+Redux,

Java Spring Boot, Apigee Edge/X, Node, etc.) by inspecting package.json,

pom.xml, build.gradle, apiproxy/, etc.

Generate the following files in a single response, each in its own fenced

markdown block prefixed with its exact target path:

1. .github/copilot-instructions.md

Persona, tech stack invariants (versions detected from lockfiles/poms),

Agentic Agile execution standards, hard bans, "Current State Schema".

2. .github/instructions/<scope>.instructions.md (one or more)

Path-scoped rules with YAML frontmatter (applyTo glob, double-star recursive).

React-Redux:  src/store/**/*.ts

Java Spring:  src/main/java/**/*Controller.java

Apigee:       apiproxy/policies/*.xml

3. .github/prompts/reconcile-release.prompt.md

Release-time slash command (used by the Release Lead).

4. .github/prompts/<stack-specific>.prompt.md (zero or more)

React:  /generate-slice, /add-mfe-event

Java:   /generate-controller, /add-endpoint-test

Apigee: /add-policy, /validate-flow

5. .github/ISSUE_TEMPLATE/spec-from-po.md

Template the PO agent fills when filing GitHub Issues.

6. .github/repomix-instruction.md + repomix.config.json

Strictly filtered to public contracts only.

DIRECTIVES (enforce ALL):

A. EVIDENCE-BASED GROUNDING - cite real files; do not hallucinate.

B. IMPERATIVE ACTIONS - "Always use createSlice", not "follow best practices".

C. TOKEN OPTIMIZATION - no duplication of linter/formatter rules.

D. SELF-MAINTENANCE - Section 5 (Current State Schema) is agent-rewritable.

E. RELEASE LEAD SUPPORT - reconcile-release prompt is complete and ready.

Output every file in a single un-redacted response.

## 3.4 The Universal File Contract

Whether you arrived here via Path A or Path B, every App Repo MUST contain the files below after onboarding. The PR review for the onboarding PR should check this list.

| Path | Purpose |
| --- | --- |
| .github/copilot-instructions.md | Repo-level Copilot persona, tech stack, hard bans, "Current State Schema" |
| .github/instructions/*.instructions.md | Path-scoped rules; YAML frontmatter with applyTo glob (recursive double-star) |
| .github/prompts/reconcile-release.prompt.md | Release-time slash command (Release Lead invokes in Part 7) |
| .github/prompts/*.prompt.md (other) | Stack-specific developer helpers (code-only; never edit docs) |
| .github/repomix-instruction.md + repomix.config.json | Repomix filter directives for compact release deltas |
| .github/product-capabilities.md | Plain-language capabilities WITH business-taxonomy YAML frontmatter (Step 3.5) |
| .github/ISSUE_TEMPLATE/spec-from-po.md | Template the PO agent fills (Part 5) |
| .github/pull_request_template.md | Spec-link + breaking-change checklist |
| .github/workflows/sync-release-kb.yml | On release-published, opens PR in Central KB (Part 7) |
| CLAUDE.md | Local commands (build, test, lint) for any AI coding agent |
| STYLE.md | Style invariants beyond linter defaults |

## 3.5 Cold-Start Capability File with Business Taxonomy

The first time an App Repo onboards, create .github/product-capabilities.md with the business-taxonomy frontmatter shown below. These fields are what the PO agent searches against - without them, the PO cannot find your repo by intent.

---

# === ENGINEERING (technical truth, used by developers & Copilot Agent) ===

domain: "Billing & Invoices"

portal: "Vantage Portal (Client)"

repo: "mfe-billing-portal"

summary: >

Lets users trigger, track, and pay invoices via Stripe.

Shows invoice history, downloads PDF receipts, and surfaces

payment failures with retry actions.

api_dependencies:

- "POST /api/v1/billing/pay"

- "GET  /api/v1/billing/invoices"

feature_flags:

- "client.billing.stripe-enable"

- "client.billing.retry-banner"

owners:

- "@vantage-org/billing-team"

last_synced_release: "v2.4.0"

# === BUSINESS TAXONOMY (used by PO agent retrieval - REQUIRED) ===

business_terms:           # words a PO or end-user uses naturally

- "invoices"

- "payment"

- "refund"

- "billing history"

user_journeys:            # observable user actions; present-tense verbs

- "view past invoices"

- "pay an invoice"

- "request a refund"

- "see why a payment failed"

personas:                 # who uses this capability

- "client billing admin"

- "client finance user"

keywords:                 # synonyms and casual phrasings

- "bills"

- "transactions"

- "charges"

- "money owed"

---

# Billing Portal - User-Facing Capabilities

...

CI guard: The Central KB has validate_frontmatter.py running on every PR. It rejects any product/capabilities/*.md that omits the business taxonomy fields. This prevents silent regression of PO discoverability.

## 3.6 Verify Your App Repo Is Registered

After the onboarding PR merges:

- Wait until the next nightly run of rebuild-domain-matrix.yml (or trigger it manually via workflow_dispatch).

- Open product/kb-index.jsonl in the Central KB. Confirm your App Repo appears as a record.

- In your PO agent surface (Part 4), search for one of your user_journeys. Confirm your App Repo is the top result.

# Part 4 - Set Up the Product Owner Agent

READ THIS PART IF: you are responsible for enabling Product Owners to write tickets from plain-language intent. This is a one-time setup per organization.

GOAL: configure a PO-facing AI agent on any surface your POs already use, point it at the Central KB index, install the PO Spec Generator system prompt, and connect it to your chosen ticketing system. After this Part is complete, the PO Journey in Part 5 works end-to-end.

## 4.1 Pick Your Surface(s)

Most organizations support more than one. You can enable multiple surfaces with the same system prompt and same KB index; POs choose whichever they prefer.

| Surface | Best For | Cost | Setup Effort |
| --- | --- | --- | --- |
| A: Claude Project | POs who prefer a chat workspace; native Jira / GitHub connectors | Anthropic Team plan or higher | Low - 30 min |
| B: Custom GPT | Orgs on ChatGPT Business; Actions for any REST API | OpenAI Business plan | Medium - need to author Actions |
| C: VS Code GitHub Copilot Chat | Technically-curious POs; orgs with Copilot Business already deployed | Existing Copilot Business seat | Low - 15 min |
| D: MS Teams Copilot Studio agent | POs who live in Teams; easy stakeholder visibility | Copilot Studio license | Medium - need Power Automate flows |
| E: Ad-hoc Web AI (Claude.ai / ChatGPT free) | Pilot phase before committing to a license | Free | Lowest - 5 min, just paste prompt and URL |

## 4.2 How the Surface Loads the Latest KB Index

Whichever surface you pick, the agent must consult product/kb-index.jsonl on every PO request. There are four ways for the agent to access this file. Different surfaces support different methods.

| Method | How It Works | Stays Up to Date? | Works With |
| --- | --- | --- | --- |
| M1: GitHub raw URL (recommended) | Paste https://raw.githubusercontent.com/<org>/mfe-knowledge-base/main/product/kb-index.jsonl in the agent. The agent fetches the latest version on every conversation. | Yes, instantly - always reads the latest commit on main | A, B, D, E (if surface can fetch HTTPS) |
| M2: Direct file attachment | PO downloads kb-index.jsonl from the GitHub Web UI (View raw -> Save) and uploads to the agent as a knowledge file. | Stale until manually refreshed; recommend a Friday refresh cadence | A, B (uploaded knowledge / vector store), E (drag-and-drop) |
| M3: VS Code multi-root workspace | Open VS Code with two folders: the Central KB and the App Repo. Copilot Chat with @workspace can read kb-index.jsonl directly from disk. | Yes - whenever the user pulls the Central KB clone | C only |
| M4: GitHub MCP server | Configure a GitHub MCP server (npx @modelcontextprotocol/server-github) pointing at the KB repo. The agent queries it as a tool on every retrieval. | Yes - reads live from GitHub API | A (Claude with MCP), C (VS Code Copilot via MCP), D (Copilot Studio via MCP connector) |

Recommendation: Start with M1 (GitHub raw URL) - it is the simplest, always fresh, and works with the widest set of surfaces. Upgrade to M4 (MCP) once your security team approves the MCP server connection.

## 4.3 Per-Surface Setup Instructions

### 4.3.1 Surface A - Claude Project

- Sign in to Claude.ai (Team or Enterprise plan).

- Create a new Project named "Vantage PO Agent".

- Custom Instructions field: paste the PO Spec Generator system prompt from Section 4.5.

- Project Knowledge: Method M1 (recommended) - paste the GitHub raw URL of kb-index.jsonl as a URL knowledge source. Method M2 alternative - upload the file directly.

- Connectors: enable Atlassian (for Jira) and/or GitHub (for Issues) under Project Settings -> Connectors. Authenticate with a service account.

- Model: Claude Sonnet 4.5 or higher.

### 4.3.2 Surface B - Custom GPT

- Open https://chatgpt.com/gpts/editor and create a new GPT named "Vantage PO Agent".

- Instructions field: paste the PO Spec Generator system prompt from Section 4.5.

- Knowledge: upload kb-index.jsonl (Method M2). For Method M1, configure a custom Action that fetches the raw URL on every invocation.

- Actions: define one Action per ticketing target (see Section 4.4 for OpenAPI snippets for Jira / GitHub Issues / Linear).

- Capabilities: enable Web Browsing only if Method M1 is used.

- Visibility: "Only people with the link" (share internally).

### 4.3.3 Surface C - VS Code GitHub Copilot Chat

- On the PO's workstation, clone the Central KB: git clone <kb-url> ~/code/mfe-knowledge-base.

- Create a VS Code multi-root workspace file vantage-po.code-workspace at the PO's home folder:

{

"folders": [{ "path": "code/mfe-knowledge-base" }],

"settings": {

"github.copilot.chat.codeGeneration.useInstructionFiles": true

}

}

- Open the workspace in VS Code. Copilot Chat now indexes the entire Central KB.

- Place the PO Spec Generator system prompt at .github/prompts/po-spec-generator.prompt.md inside the Central KB. Invoke with /po-spec-generator in Copilot Chat.

- For ticketing, configure VS Code's Atlassian or GitHub Issues extension; the agent can drive these via Copilot Chat code-action proposals OR via a small Copilot prompt that emits the curl command the PO runs.

### 4.3.4 Surface D - MS Teams Copilot Studio Agent

- Open Microsoft Copilot Studio (https://copilotstudio.microsoft.com/).

- Create a new agent named "Vantage PO Agent".

- Instructions: paste the PO Spec Generator system prompt.

- Knowledge sources: add a URL knowledge source pointing at the GitHub raw URL of kb-index.jsonl (Method M1).

- Topics / Actions: create Power Automate flows for ticket creation - one flow per ticketing strategy (Jira Create Issue, GitHub Create Issue, Linear Create Issue).

- Channels: publish to Microsoft Teams. POs invoke the agent by @mention in their Teams workspace.

### 4.3.5 Surface E - Ad-hoc Web AI (Claude.ai or ChatGPT, no project)

For pilot or one-off use without a Project / GPT. Lowest friction; no persistent knowledge.

- Open Claude.ai or ChatGPT in a browser.

- Paste the GitHub raw URL of kb-index.jsonl as the first message: "Below is our Knowledge Base index. Use only this to answer my next message. URL: https://raw.githubusercontent.com/<org>/mfe-knowledge-base/main/product/kb-index.jsonl"

- Paste the PO Spec Generator system prompt as the second message.

- Begin describing business intent.

- For ticketing: the agent emits the curl commands or REST-API payloads; the PO runs them (or hands them to the Tech Lead).

Caveat: Surface E is the only one where the PO interacts with ticketing manually. Use it for pilots and demos, not for steady-state. As soon as POs use the loop daily, promote them to Surface A, B, C, or D.

## 4.4 Connect Your Ticketing System

Depending on the strategy chosen in Part 2 Step 4, configure the corresponding connector or Action.

### 4.4.1 Strategy A - Jira Only

- Surface A (Claude Project): enable the built-in Atlassian connector. Authenticate with a service account that has Create Issue + Add Comment scopes on the relevant project.

- Surface B (Custom GPT): create an Action with the Jira REST v3 OpenAPI; key endpoints POST /rest/api/3/issue and POST /rest/api/3/issue/{issueIdOrKey}/comment.

- Surface C (VS Code): use the official Atlassian extension; agent emits the create-issue command via Copilot Chat.

- Surface D (Teams): Power Automate template "Create a JIRA issue when ..." - configure with the spec body as input.

- PO agent writes the full spec to the Jira ticket Description (rendered as Atlassian Document Format). No GitHub Issue is created.

### 4.4.2 Strategy B - GitHub Issues Only

- Surface A: enable the built-in GitHub connector. Authenticate via OAuth or PAT with issues:write on the target App Repos.

- Surface B: define an Action calling POST https://api.github.com/repos/{owner}/{repo}/issues with body, labels, and assignees.

- Surface C: agent emits the gh-issue command - PO clicks "Create Issue" link in the App Repo Web UI.

- Surface D: Power Automate "Create issue on GitHub" connector.

- PO agent creates the GitHub Issue in the target App Repo (determined by autodetection). Labels: copilot-agent-ready, spec/v1, po-agent-generated. No Jira.

### 4.4.3 Strategy C - Jira + GitHub (Canonical)

GitHub Issue is canonical for developer / @copilot consumption. Jira ticket is a stakeholder mirror.

- Combine 4.4.1 and 4.4.2 connectors on the same surface.

- PO agent performs THREE writes per spec, in order: (1) Create GitHub Issue with full spec body; (2) Create or update Jira ticket description with the same spec; (3) Add Jira comment linking to the GitHub Issue.

- Recommended Atlassian-GitHub integration: install GitHub for Jira app so Jira tickets show linked PR status automatically.

### 4.4.4 Strategy D - Linear

- Surface A: install the Linear MCP server (npx @linear/mcp-server). Authenticate with a Linear API key.

- Surface B: define an Action calling Linear's GraphQL endpoint (issueCreate mutation).

- Surface C: use VS Code Linear extension; agent emits the issue payload.

- Surface D: Power Automate Linear connector (custom HTTP).

- PO agent creates a Linear issue. Linear has native GitHub-PR auto-link, so the developer's PR automatically appears on the issue when opened. No separate GitHub Issue needed.

## 4.5 The PO Spec Generator System Prompt

This is the canonical system prompt. Paste verbatim into your chosen surface. The placeholder <STRATEGY> tells the agent which ticketing strategy you chose in Part 2 Step 4.

You are the Lead Agentic-Agile Product Architect for the Vantage Platform.

Your sole user is a Product Owner with deep BUSINESS knowledge of the

platform but no technical knowledge of repositories, file paths,

frameworks, or APIs.

TICKETING STRATEGY (set by Platform Lead at agent setup): <STRATEGY>

Where <STRATEGY> is exactly one of:

A: Jira only

B: GitHub Issues only

C: Jira + GitHub (canonical)

D: Linear

GROUND TRUTH:

You have access to product/kb-index.jsonl from the Central Knowledge Base

at <KB_INDEX_URL>. Each record describes one Application Repository with

business_terms, user_journeys, personas, keywords, plus engineering metadata.

You also have read-only access to product/capabilities/*.md and

engineering/contracts/*.json on the Central KB.

OPERATING PROCEDURE:

STEP 1 - RECEIVE INTENT

The PO writes raw business intent. Acknowledge briefly.

STEP 2 - RETRIEVE

Embed (or sparse-match) the intent. Search kb-index.jsonl by similarity.

Take top-3 candidate App Repos.

STEP 3 - DECIDE

If top-1 similarity >= 0.85 AND (top-1 - top-2) >= 0.10:

Proceed to STEP 5 with top-1 as target_app_repo.

Else if no candidate >= 0.60:

Tell the PO you cannot identify a target. Ask them to rephrase using

a concrete user action or feature name. DO NOT propose a repo.

Else:

Enter STEP 4.

STEP 4 - CLARIFY (max 3 rounds, NON-TECHNICAL only)

Generate ONE question whose answer distinguishes top candidates.

HARD RULE: questions must be NON-TECHNICAL. NEVER use words like:

Redux, slice, controller, scope, GraphQL, REST, MFE, OAuth, JWT,

schema, DTO, repository, repo name, file path, function, class.

GOOD examples:

"Is this for the screen your customers see, or for your internal staff?"

"Should this happen BEFORE the user pays, or AFTER?"

"Should everyone see this, or only billing admins?"

BAD examples (never ask):

"Is this ESCON or ESINT?"

"Which Redux slice?"

"REST or GraphQL?"

After each PO answer, re-rank candidates. Exit clarification when

top-1 confidence >= 0.85. If still tied after 3 rounds, present the

final candidates using their BUSINESS DESCRIPTIONS only (not repo

names) and ask "Which best matches what you want?"

STEP 5 - LOAD CONTRACTS

Fetch from the Central KB for the chosen target:

- product/capabilities/<target>.md

- engineering/contracts/<target>.contracts.json OR .openapi.json

- cross-repo dependencies as listed in the contracts file.

Identify the Redux slice / endpoint / event / component that likely

owns the change. These become Implementation Hints.

STEP 6 - DRAFT SPEC

Produce the spec using the EXACT template below. Every section required:

- YAML frontmatter (incl. autodetect_confidence)

- Business Intent (verbatim from PO)

- Detected User Journey

- Acceptance Criteria in GHERKIN (Feature + 2-4 Scenarios)

- Implementation Hints (sourced from contracts)

- File Boundaries (Allowed + Forbidden)

- Hard Bans

- Tests Required

- Linked Resources

STEP 7 - REVIEW WITH PO

Show the spec. Ask "Does this match what you want?" Do NOT write to

any ticketing system until the PO says YES.

STEP 8 - WRITE-BACK (per <STRATEGY>)

A (Jira only):

- Create Jira issue in project <PROJECT_KEY> with description = full spec

rendered as ADF.

- Tell PO the Jira URL.

B (GitHub Issues only):

- Create GitHub Issue in <target_app_repo> with title

"feat: <short summary>", body = full spec markdown, labels

copilot-agent-ready / spec/v1 / po-agent-generated.

- Tell PO the Issue URL.

C (Jira + GitHub):

- First create GitHub Issue (canonical) as in B.

- Then create/update Jira issue with description = full spec ADF.

- Then add a Jira comment: "Canonical spec lives in GitHub Issue

#N at <URL>".

- Tell PO BOTH URLs and explain Jira mirrors the GitHub Issue.

D (Linear):

- Create Linear issue via issueCreate mutation in team <TEAM_ID>

with description = full spec markdown, labels per above.

- Tell PO the Linear URL.

CRITICAL CONSTRAINTS:

- NEVER propose a repo name not in kb-index.jsonl.

- NEVER use technical jargon in Step 4 questions.

- NEVER fabricate API endpoints, slice names, or component names. Pull

only from the engineering contracts.

- NEVER skip Step 7 (PO review) before writing.

- If the PO contradicts the KB, DEFER to the KB and ask the PO to file

a correction request via the Platform Lead Architect.

## 4.6 Spec Template the Agent Produces

---

spec_id: VANT-1234

spec_version: 1

created_by: po-agent

target_app_repo: mfe-billing-portal

autodetect_confidence: 0.92

related_contracts:

- engineering/contracts/mfe-billing-portal.contracts.json

- engineering/contracts/backend-core-api.openapi.json

related_capabilities:

- product/capabilities/mfe-billing-portal.md

ticketing_strategy: C            # one of A | B | C | D

linked_jira:   https://<org>.atlassian.net/browse/VANT-1234   # if A or C

linked_github_issue: https://github.com/<org>/mfe-billing-portal/issues/42

linked_linear: null              # set if D

copilot_agent_ready: true

---

# Spec: feat(mfe-billing-portal): payment-retry banner on failed invoices

## Business Intent (PO, verbatim)

> Customers complain that when their auto-payment fails they don't know why.

> They have to call support. Show them the reason on the invoice page and

> let them retry.

## Detected User Journey

"see why a payment failed" -> mfe-billing-portal (confidence 0.92)

## Acceptance Criteria (Gherkin - executable)

```gherkin

Feature: Payment-retry banner on failed invoices

Scenario: Failed payment shows a retry banner with reason

Given a customer has an invoice with status "payment_failed"

And the failure reason is "card_declined"

When they navigate to /billing/invoices/{id}

Then they see a yellow banner with text "Your payment was declined"

And the banner shows a "Retry payment" button

Scenario: Retry from the banner re-attempts the charge

Given the failed-payment banner is visible

When the customer clicks "Retry payment"

Then a POST is made to /api/v1/billing/pay with retry=true

And the banner shows a spinner while processing

```

## Implementation Hints (auto-generated from KB contracts)

- Redux slice to extend:    src/store/slices/billingSlice.ts

- New state field:        paymentFailureReason: string | null

- New component:             src/components/RetryBanner.tsx

- Component to modify:       src/components/InvoiceDetail.tsx

- New cross-MFE event:       @vantage/client-events:invoice-payment-retry

- Existing backend endpoint: POST /api/v1/billing/pay (already accepts retry=true)

- Existing feature flag:     client.billing.retry-banner (already provisioned)

## File Boundaries

- Allowed to modify / create:

src/store/slices/billingSlice.ts

src/components/InvoiceDetail.tsx

src/components/RetryBanner.tsx

src/components/RetryBanner.test.tsx

- Forbidden:

src/components/Layout/**

src/utils/**

## Hard Bans

- DO NOT import outside @vantage/ui-kit primitives

- DO NOT inline-style any element

- DO NOT add any TODO/FIXME without a tracker key

## Tests Required

- Unit test for billingSlice paymentFailureReason reducer

- Component test for RetryBanner using @testing-library/react

- Playwright test scaffolded from Gherkin AC: tests/e2e/retry-banner.spec.ts

## Linked Resources

- Tracker:     {linked_jira | linked_github_issue | linked_linear}

- Contracts:   https://github.com/<org>/mfe-knowledge-base/blob/main/engineering/contracts/mfe-billing-portal.contracts.json

- Capability:  https://github.com/<org>/mfe-knowledge-base/blob/main/product/capabilities/mfe-billing-portal.md

## 4.7 Eval Before Rollout

Before granting POs access, run a sanity-check eval. Prepare 10 fixture business intents (one per major domain). Confirm:

- Top-1 autodetect accuracy >= 90% (i.e., correct App Repo identified first 9-10 times).

- Clarification rounds <= 1 average (most intents resolve without questions).

- Every clarifying question is in non-technical language (no banned vocabulary).

- Spec includes Gherkin AC with at least 2 scenarios.

- Write-back lands in the correct system per chosen strategy and includes all expected labels.

Document the eval results before declaring the PO agent production-ready.

# Part 5 - User Journey: Product Owner Creates a Development Ticket

READ THIS PART IF: you are a Product Owner with a business request that needs to become a development ticket.

GOAL: by the end of this Part you will have a complete, developer-ready ticket in your team's tracking system (Jira / GitHub Issues / Linear, per your org's setup), with the technical implementation hints pre-filled by the PO agent.

TIME: 2-5 minutes per ticket once the agent is set up.

## 5.1 Step 1 - Open Your PO Surface

Open whichever surface your org set up in Part 4:

- Claude Project named "Vantage PO Agent" (Claude.ai).

- Custom GPT named "Vantage PO Agent" (ChatGPT).

- VS Code with Copilot Chat open in the Vantage workspace.

- MS Teams - @mention the "Vantage PO Agent" bot in your channel or direct message.

- Ad-hoc Web AI - open Claude.ai or ChatGPT and follow the priming steps your Platform Lead provided.

## 5.2 Step 2 - Describe Your Business Intent in Plain Language

Type your request in your own words. Use the vocabulary your stakeholders use. Do NOT try to identify a repository, framework, API, or component - the agent will figure that out.

Example messages that work well:

"Customers complain that when their auto-payment fails they don't know why.

Show them the reason on the invoice page and let them retry."

"We need to let internal CSRs see a customer's last 5 support calls inline

when they open the customer profile."

"Add a way for users to download all their invoices for a tax year as one

PDF."

## 5.3 Step 3 - Answer the Agent's Clarifying Questions (if any)

If the agent is unsure which application your request belongs to, it will ask up to 3 non-technical questions. Examples you might see:

| Agent asks | How to answer |
| --- | --- |
| "Is this for the screen your customers see, or for your internal staff?" | Pick one. The agent uses this to narrow the candidate applications. |
| "Should this happen BEFORE the user pays, or AFTER?" | Pick the timing that matches your stakeholder's request. |
| "Should this be visible to everyone, or only to certain user types?" | Name the user type in your own words ("billing admins", "internal CSRs", "external customers"). |

If the agent uses technical words: It should not. If you see a question with words like "Redux", "endpoint", "schema", "repo", or any framework name, stop the conversation and report to the Platform Lead - the system prompt has regressed. Refer them to Part 4 Section 4.5.

## 5.4 Step 4 - Review the Generated Spec

The agent will draft a spec and show it to you in chat. Read these sections carefully:

- Business Intent - is your wording captured exactly?

- Detected User Journey - does the matched journey describe what you want?

- Acceptance Criteria - the Gherkin scenarios. Read each "Given / When / Then" out loud. Each scenario should be something you would tell a tester to verify.

Sections you can skim (these are for the developer or @copilot):

- Implementation Hints - the agent pulls these from engineering contracts.

- File Boundaries - which files are allowed to change.

- Hard Bans - what the developer is forbidden from doing.

- Tests Required - what tests the PR must include.

## 5.5 Step 5 - Approve, Edit, or Reject

| If... | Say to the agent... |
| --- | --- |
| The spec is correct | "Looks good - create the ticket." |
| One scenario is wrong | "Change Scenario 2 to: <your new Given/When/Then>." |
| The target application is wrong | "This is not for billing - it is for the user settings application. Re-generate." |
| Business intent paraphrased incorrectly | "Replace Business Intent with exactly: <quote>" |

## 5.6 Step 6 - The Spec Lands in Your Tracking System

Once you approve, the agent performs the write-back per your org's strategy. The agent tells you the URL(s):

| Strategy | You receive... | Share with engineering by... |
| --- | --- | --- |
| A (Jira only) | A Jira ticket URL | Pasting the Jira URL in the engineering channel |
| B (GitHub only) | A GitHub Issue URL in the target App Repo | Pasting the GitHub Issue URL |
| C (Jira + GitHub) | BOTH URLs. The GitHub Issue is canonical; Jira links to it. | Pasting the Jira URL (stakeholder-friendly); the Tech Lead will see the linked GitHub Issue |
| D (Linear) | A Linear issue URL | Pasting the Linear URL |

## 5.7 What Happens Next

The developer (Part 6) or the Release Lead (Part 7) does NOT need you to do anything else. The spec contains everything engineering needs. You can return to product work.

Common follow-ups: If a developer comes back with "scope question" or "edge case not covered", re-engage the PO agent with your additional context and ask it to update the existing ticket. The agent edits the existing GitHub Issue / Jira ticket rather than creating a new one.

# Part 6 - User Journey: Developer (or @copilot) Implements

READ THIS PART IF: you are a developer (or a Tech Lead deciding whether to assign work to @copilot) picking up a ticket created by the PO agent.

GOAL: implement the change described in the ticket, with passing tests, merged to the App Repo main branch.

TIME: embedded in your normal sprint work. The PO agent's spec eliminates most "what does the PO actually want?" back-and-forth.

## 6.1 Step 1 - Find Your Ticket

- If your org uses Strategy A (Jira only): open the Jira ticket.

- If Strategy B (GitHub only): open the GitHub Issue.

- If Strategy C (Jira + GitHub): open the Jira ticket; click the link to the canonical GitHub Issue.

- If Strategy D (Linear): open the Linear issue.

The spec is the same in all four systems - the only difference is where the canonical copy lives. The spec includes the linked engineering contracts on the Central KB.

## 6.2 Step 2 - Decide: Implement Yourself or Assign to @copilot

| Pick @copilot Coding Agent IF... | Pick Human Developer IF... |
| --- | --- |
| The Gherkin AC is precise and short (< 4 scenarios) | The change is exploratory or the AC needs refinement |
| The implementation hints map cleanly to listed contracts | Cross-cutting refactor or design judgment is required |
| No security-sensitive code is involved | Touches auth, billing flows, or other high-risk paths |
| The change is < 200 lines (rough heuristic) | Larger refactor or new feature surface |

## 6.3 Path A - Human Developer with VS Code + GitHub Copilot Business

- Open the App Repo in VS Code. Pull main.

- Create a feature branch: git checkout -b feat/<ticket-id>-<short-description>

- Open GitHub Copilot Chat (Ctrl+Alt+I / Cmd+Option+I).

- Paste the GitHub Issue URL (Strategies B, C) or Jira URL (Strategies A, D) into chat and say: "implement the spec in this ticket". Copilot fetches the spec, including the Gherkin AC and Implementation Hints.

- Copilot uses the local .github/copilot-instructions.md and .github/instructions/*.instructions.md as guardrails - these were installed in Part 3.

- Accept the proposed edits one section at a time. Run npm test / mvn test after each.

- If the Gherkin AC includes a Playwright/Cypress scenario, generate the test file: invoke Copilot Chat: "scaffold a Playwright test for Scenario 1 from the spec".

- Run the full test suite. Fix anything red.

- Commit: git commit -m "feat(<scope>): <ticket-id> - short description"

- Push: git push -u origin <branch-name>

- Open a PR in the GitHub Web UI. Use the PR template (Step 6.5).

## 6.4 Path B - GitHub Copilot Coding Agent (@copilot)

Available only when the spec lives in a GitHub Issue (Strategy B or C).

- A Tech Lead opens the GitHub Issue, verifies the spec is precise, and assigns it to @copilot.

- GitHub Copilot Coding Agent reads the Issue body, fetches the linked contracts from the Central KB via the GitHub App token, and follows the local .github/copilot-instructions.md.

- The agent generates code, scaffolds tests from the Gherkin AC, runs CI locally, and opens a draft PR.

- A human Tech Lead reviews the draft PR. Comments or requests changes are interpreted by the agent on the next iteration.

- Approve and merge when ready. The GitHub Issue auto-closes; Jira (if linked) transitions via the Atlassian-GitHub integration.

Tech Lead's job in Path B: The Tech Lead does not write code, but they DO read the draft PR end-to-end, verify the Gherkin scenarios are correctly tested, check for security-sensitive misuse of contracts, and approve the merge. Treat @copilot like a competent junior who needs your sign-off on every PR.

## 6.5 Step 5 - Open and Merge the PR

Whether human or @copilot opened the PR, the PR body must follow the template installed in Part 3.

## Implements

Closes #<github-issue-number>     <!-- or "Jira: VANT-####" if Strategy A -->

## Linked Tracker

- Tracker URL: <Jira | GitHub Issue | Linear URL>

## What changed

[2-3 lines describing the actual edits]

## Acceptance Criteria Coverage

- [ ] All Gherkin scenarios in the linked Issue have corresponding tests

- [ ] Playwright/Cypress test file referenced in the spec exists and passes

- [ ] Unit / component tests added or updated

## Contract Changes

- [ ] No breaking changes to public APIs / Redux state shapes / event names

- [ ] If breaking: documented in CHANGELOG and flagged for the Release Lead

## Notes for the Release Lead (optional)

- Anything to call out at release-time reconciliation.

Reviewer (Tech Lead or designated reviewer) approves; PR merges to App Repo main. You are done. The Release Lead handles documentation reconciliation later (Part 7); you do not run /sync-docs.

## 6.6 Stack-Specific Slash Commands You Have Locally

From Part 3 onboarding, every App Repo has stack-specific Copilot slash commands. These write CODE only - they never edit documentation.

| Slash Command | Stack | Use Case |
| --- | --- | --- |
| /generate-slice | React-Redux | Scaffold a Redux Toolkit slice matching local conventions |
| /add-mfe-event | React-Redux | Register a new @vantage/client-events handler with TS types |
| /generate-controller | Java Spring | Scaffold a @RestController with @PreAuthorize and validation |
| /add-endpoint-test | Java Spring | Generate MockMvc test against new endpoint |
| /add-policy | Apigee | Insert new XML policy in the correct flow position |
| /validate-flow | Apigee | Lint the proxy flow ordering |

# Part 7 - User Journey: Release Lead Reconciles Documentation

READ THIS PART IF: you are the Release Lead for an upcoming release.

GOAL: once per release cycle, reconcile each changed App Repo's documentation (instruction files and business capabilities) so the Central Knowledge Base remains accurate for the next PO ticket. CI then auto-publishes the reconciled docs to the Central KB.

TIME: 5-10 minutes per App Repo with changes. Typically 30-60 minutes total per release.

FREQUENCY: once per release. Developers (Part 6) do NOT run any documentation step per ticket.

## 7.1 When This Happens

| Question | Answer |
| --- | --- |
| When in the release cycle? | After the release branch is frozen, after all PRs are merged, but BEFORE you publish the release in the GitHub Web UI. |
| Which App Repos? | Only ones with merged changes since the previous release tag. Your release plan should list these. |
| Who reviews the resulting PR into the Central KB? | The Platform Lead Architect, OR whoever you delegate Central KB review to. |
| What tool do I use? | VS Code with GitHub Copilot Chat. Specifically the /reconcile-release slash command installed by Part 3. |

## 7.2 Step 1 - For Each Changed App Repo, Generate the Release Delta

You will repeat steps 7.2 - 7.5 for each App Repo with changes. Start with one.

# Inside the App Repo, on the release branch (or main if you tag from main)

cd ~/code/<app-repo-name>

git fetch --tags

# Identify the previous release tag

PREV=$(git describe --tags --abbrev=0 HEAD^ 2>/dev/null || echo "")

if [ -z "$PREV" ]; then

echo "No previous tag - this is a first-time release; cold-start required."

echo "Use the PO Spec approach OR follow Part 3 Step 3.5 cold-start."

exit 1

fi

# Collect changed source files since the previous release

git diff "$PREV"..HEAD --name-only \

| grep -E '\.(ts|tsx|java|xml)$' > /tmp/changed.txt

echo "Files changed since $PREV:"

cat /tmp/changed.txt

# Package the changed files into a single Repomix XML for Copilot

repomix --include "$(paste -sd, /tmp/changed.txt)" \

--output dist/release-output.xml

echo "Release delta written to dist/release-output.xml"

## 7.3 Step 2 - Run /reconcile-release in Copilot Chat

- Open the App Repo in VS Code (if not already open).

- Open Copilot Chat (Ctrl+Alt+I / Cmd+Option+I).

- Add to the Working Set (drag from explorer or use "Add file..." in the chat input area): .github/copilot-instructions.md and .github/product-capabilities.md.

- Submit: /reconcile-release #file:dist/release-output.xml

- Copilot Chat parses the release delta and proposes surgical edits to both files. The /reconcile-release prompt was installed in Part 3.

- Review each edit. Accept (Tab) correct ones. Reject (Esc) speculative ones.

- Pay particular attention to proposed additions to product-capabilities.md frontmatter (business_terms, user_journeys, personas, keywords). These flow into kb-index.jsonl and affect future PO retrieval. Review them as a PO would, not as an engineer.

## 7.4 Step 3 - The /reconcile-release Prompt File

For reference, the prompt that powers Step 7.3 is installed at .github/prompts/reconcile-release.prompt.md in every App Repo. Its body:

---

name: reconcile-release

description: "Surgically reconcile local contracts AND business taxonomy from a release-delta repomix XML."

agent: edits

model: gpt-4.1

---

You are the Release Lead's assistant.

Inputs in the Working Set:

- .github/copilot-instructions.md

- .github/product-capabilities.md

- #file:dist/release-output.xml

Tasks:

1. Parse the repomix XML. Identify every modified public contract:

- Redux slice state shape changes

- New / changed @vantage/client-events handlers

- New / changed @RestController endpoints

- New / changed Apigee policies or flows

2. Surgically update Section 5 ("Current State Schema") in

.github/copilot-instructions.md.

3. Surgically update .github/product-capabilities.md:

- Append new user-facing capabilities discovered from UI/route changes.

- Update YAML frontmatter "last_synced_release" field.

- PROPOSE additions to business_terms, user_journeys, personas, keywords

based on natural-language descriptions of new capabilities.

Mark proposals clearly so the Release Lead can accept or edit.

4. Output only diffs - no full file rewrites.

5. NEVER speculate. If the XML lacks evidence for a change, leave the

existing text untouched.

## 7.5 Step 4 - Commit, Tag, Push

# In the App Repo, after accepting Copilot's edits:

git add .github/copilot-instructions.md .github/product-capabilities.md

git commit -m "docs(release): reconcile contracts and capabilities for v2.0.0"

# Tag the release

git tag -a v2.0.0 -m "Release v2.0.0"

# Push the merge commit AND the tag

git push origin main --tags

Bug Fix vs Revision 1: Revision 1 triggered the sync workflow on raw tag push, which can fire on mutable or typo'd tags. v5 keeps the v4 fix: the actual sync trigger is the release.published event from Step 7.6, not the tag push.

## 7.6 Step 5 - Publish the Release in the GitHub Web UI

- Navigate to the App Repo on GitHub.

- Click Releases (right sidebar) -> Draft a new release.

- Choose the tag you just pushed (e.g., v2.0.0).

- Target branch: main.

- Click "Generate release notes" (top right of the form). Edit the auto-generated notes if needed.

- Click Publish release.

- The release.published event fires immediately. The Phase 7B CI workflow (Step 7.7) runs within seconds.

## 7.7 Step 6 - The CI Workflow Auto-PRs to the Central KB

The sync-release-kb.yml workflow installed in Part 3 handles the rest. You do not need to do anything except verify the PR exists.

#### File: .github/workflows/sync-release-kb.yml (lives in each App Repo)

name: Sync Release Docs to Central KB

on:

release:

types: [published]

permissions:

id-token: write   # for OIDC

contents: read

jobs:

sync:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

with: { path: app_repo, fetch-depth: 0 }

- id: app-token

uses: actions/create-github-app-token@v1

with:

app-id: ${{ vars.VANTAGE_KB_APP_ID }}

private-key: ${{ secrets.VANTAGE_KB_APP_PRIVATE_KEY }}

owner: ${{ github.repository_owner }}

repositories: mfe-knowledge-base

- uses: actions/checkout@v4

with:

repository: ${{ github.repository_owner }}/mfe-knowledge-base

token: ${{ steps.app-token.outputs.token }}

path: kb

- name: Extract OpenAPI / TS contracts

run: |

REPO="${{ github.event.repository.name }}"

# Java App Repos: download /v3/api-docs from CI-deployed staging

if [ -f app_repo/pom.xml ]; then

curl -fsSL "$STAGING_BASE/$REPO/v3/api-docs" \

-o "kb/engineering/contracts/$REPO.openapi.json"

fi

# React App Repos: run ts-morph extractor

if [ -f app_repo/package.json ]; then

( cd app_repo && npm ci --silent && \

node scripts/extract-contracts.ts \

> "../kb/engineering/contracts/$REPO.contracts.json" )

fi

# Copy the reconciled product capabilities file

cp app_repo/.github/product-capabilities.md \

"kb/product/capabilities/$REPO.md"

- uses: peter-evans/create-pull-request@v8

with:

token: ${{ steps.app-token.outputs.token }}

path: kb

branch: release-sync/${{ github.event.repository.name }}-${{ github.event.release.tag_name }}

commit-message: "docs(release): ${{ github.event.repository.name }} ${{ github.event.release.tag_name }}"

title:          "docs(release): ${{ github.event.repository.name }} ${{ github.event.release.tag_name }}"

labels:         "release-sync,auto-mergeable"

body: |

Automated release-sync PR opened by Vantage KB Sync GitHub App.

App Repo: ${{ github.event.repository.html_url }}

Tag:      ${{ github.event.release.tag_name }}

## 7.8 Step 7 - Verify and Merge the Central KB PR

- Within ~1 minute of publishing the release, a new PR appears in mfe-knowledge-base titled docs(release): <app_repo> <tag>.

- The PR updates exactly three files for your App Repo: product/capabilities/<repo>.md, engineering/contracts/<repo>.openapi.json (Java) or .contracts.json (React), and (transitively at next workflow run) product/kb-index.jsonl.

- Review the PR. Approve and merge (or wait for the Platform Lead to approve).

- After merge, the next nightly run of rebuild-domain-matrix.yml regenerates kb-index.jsonl with the new content. PO retrievals immediately benefit from the new capability description.

## 7.9 Repeat for Each Changed App Repo

Steps 7.2 - 7.8 are independent per App Repo. If a release touches 5 App Repos, you do this 5 times. The PRs into the Central KB cannot conflict because each touches different files (one capabilities + one contracts file per repo).

# Part 8 - Continuous Operations (Automated)

READ THIS PART IF: you are the Platform Lead Architect or Platform Ops engineer monitoring the long-term health of the system.

GOAL: understand the automated processes that keep the Knowledge Base healthy without human action. No procedural steps for you here - this Part is reference for what runs nightly and what alerts to watch.

## 8.1 What Runs Automatically

| Workflow | Schedule / Trigger | What It Does |
| --- | --- | --- |
| rebuild-domain-matrix.yml | 06:00 UTC daily + on push to product/capabilities/*.md | Regenerates master-domain-matrix.md AND kb-index.jsonl from YAML frontmatter; opens auto-mergeable PR. |
| nightly-drift-audit.yml | 04:00 UTC daily | Re-extracts contracts from every App Repo HEAD; diffs against committed contracts; opens chore(drift) PR for any mismatch. |
| validate-frontmatter.yml | On PR to mfe-knowledge-base touching product/capabilities/*.md | Rejects PRs that omit required business taxonomy fields. |
| sync-release-kb.yml (per App Repo) | On release.published event | Mints GitHub App installation token; extracts contracts; opens PR in Central KB. |

## 8.2 KB Index Refresh Latency Guarantees

- Worst case: a new capability merged at 06:01 UTC waits until next-day 06:00 UTC = ~24h to appear in kb-index.jsonl.

- Best case: the push to product/capabilities/*.md immediately triggers rebuild-domain-matrix.yml; index updates in ~60 seconds.

- PO agents using Method M1 (GitHub raw URL) read the latest committed kb-index.jsonl on every conversation - latency is bounded by the GitHub raw CDN cache (~5 minutes).

## 8.3 Drift SLO and Alerting

- Target SLO: 95% of App Repos show zero drift in the nightly audit (rolling 7-day average).

- Burn alert: drift rate > 20% for 3 consecutive days pages the Platform Lead Architect (likely indicates Release Lead skipped reconciliation, or a developer pushed contract changes outside the release flow).

- A drift PR sits unmerged for > 7 days: send a Slack reminder to the Tech Lead of the affected App Repo.

## 8.4 Metrics Dashboard

| Metric | Source | Healthy Range |
| --- | --- | --- |
| po_agent_clarification_rounds | PO agent logs | <= 1.5 avg per spec |
| po_agent_autodetect_top1_accuracy | manually reviewed sample / quarter | >= 90% |
| app_repo_compliance_pct | nightly drift audit | >= 95% |
| drift_mttr_hours | PR open->merge of chore(drift) | <= 24h |
| matrix_rebuild_duration_sec | rebuild-domain-matrix workflow | <= 60s |
| kb_index_rebuild_duration_sec | rebuild-domain-matrix workflow | <= 90s |
| release_reconcile_duration_min | self-reported by Release Lead | <= 10 min per App Repo |
| copilot_agent_pr_acceptance_pct | GitHub Issue stats | >= 70% (improves over time) |

# Part 9 - Governance, Security & Cost Model

READ THIS PART IF: you are Security Engineering, Platform Ops, or doing a quarterly review of controls and cost.

## 9.1 Security Hardening

- All cross-repo writes use the Vantage KB Sync GitHub App; no long-lived PATs anywhere in CI.

- GitHub App private key rotated every 90 days via scheduled rotation action.

- Every commit into mfe-knowledge-base is signed with cosign attest, producing SLSA provenance attestations stored in the rekor transparency log.

- Branch protection on Central KB main: 1 reviewer + required status checks + signed commits.

- Secret scanning + push protection enabled at org level.

- The PO agent uses a dedicated GitHub App identity (not a user PAT) when writing GitHub Issues. The Atlassian / Linear connector uses a dedicated service account, never a person.

## 9.2 Cost Model

Marginal LLM cost added by this blueprint is effectively zero in CI:

- Release-time /reconcile-release runs on the Release Lead's existing Copilot Business seat.

- PO agent runs on the PO's existing Claude / GPT / Copilot Business / Copilot Studio license.

- Daily developer slash commands run on each developer's existing Copilot Business seat.

The only new cost is nightly KB index rebuilds (text-embedding-3-small). Roughly 1500 tokens per App Repo per night = $0.00003 per repo per night = ~$0.001 per night for a 30-repo estate. Annual: < $1 per repo.

If your org cannot use external embedding models, the script falls back to sparse retrieval and the cost drops to zero.

## 9.3 Eval-Driven Prompts

- Every prompt in .github/prompts/ ships with a matching .eval.yml (5-20 fixtures + expected output substrings).

- CI runs the eval suite on PRs that touch .github/prompts/* and requires >= 90% pass.

- The PO Spec Generator system prompt has its own eval suite (10 fixture business intents + expected target_app_repo). Run quarterly and on any prompt change.

- Failed evals block prompt merges. Document the failure mode and a fixture that captures it before re-trying.

## 9.4 Privacy / Compliance Notes

- product/kb-index.jsonl contains business-language descriptions only - no PII, no customer data.

- engineering/contracts/*.json contains schema definitions only - no runtime data.

- PO agent conversations contain business intent; treat them with the same sensitivity as Jira tickets (typically Internal). Configure your PO surface to retain only the duration your data-retention policy allows.

- Audit trail: every Central KB merge is signed (cosign); every GitHub App token usage is logged in the GitHub audit log; every PO agent run is logged by the surface (Claude, OpenAI, Microsoft, Linear).

# Appendix A - Industry Standard Alignment

Peer-review benchmark of this blueprint against widely adopted Agentic Agile patterns as of mid-2026.

| Industry Standard | How Adopted Here | Reference |
| --- | --- | --- |
| Spec-Driven Development | PO pipeline generates structured specs landing in chosen ticketing system | GitHub spec-kit |
| Acceptance Test-Driven Development (ATDD) / Gherkin | Spec includes Gherkin AC; Playwright scaffolds from them | Cucumber, Specflow, Playwright |
| GitHub Copilot Custom Instructions | Path-scoped .github/instructions/*.instructions.md with applyTo globs | GitHub Docs - Custom Instructions |
| GitHub Copilot Prompt Files | All slash commands live in .github/prompts/*.prompt.md | VS Code Copilot docs |
| GitHub Copilot Coding Agent (@copilot) | Part 6 hands off GitHub Issues to @copilot for autonomous PRs | GitHub Copilot Coding Agent GA |
| Embedding-based retrieval over knowledge bases | product/kb-index.jsonl rebuilt nightly | Industry standard since 2023 |
| Eval-driven prompting | .eval.yml per prompt, 90% threshold in CI | Promptfoo |
| OpenAPI / AsyncAPI source-of-truth | springdoc-openapi auto-publishes per release | OpenAPI 3.1 |
| GitHub App + OIDC | Replaces PAT for all cross-repo writes | GitHub OIDC docs |
| SLSA L3 / Sigstore | Cosign attestations on Central KB commits | slsa.dev |
| OpenTelemetry agent traces | Drift audit emits OTLP spans; PO agent emits per-clarification spans | opentelemetry.io |
| Pact / Specmatic bidirectional contracts | First-class at Backend <-> MFE seam | pact.io, specmatic.io |
| MCP (Model Context Protocol) | Optional advanced KB access method (M4) | modelcontextprotocol.io |
| Backstage TechDocs | Optional rendering layer over the Central KB | backstage.io |

# Appendix B - Migration Path From Earlier Revisions

| Week | Action | Risk |
| --- | --- | --- |
| 1 | Install Vantage KB Sync GitHub App on mfe-knowledge-base and one pilot App Repo. Read-only mode. | Low |
| 2 | Migrate pilot App Repo to vantage-kb-init + sync-release-kb.yml (Part 3). Run Meta-Prompt to verify equivalence. | Low |
| 3 | Add business taxonomy frontmatter to every product/capabilities/*.md. Deploy rebuild_kb_index.py. Verify the index by querying a few sample PO intents manually. | Medium |
| 4 | Pick a ticketing strategy (Part 2 Step 4). Stand up the PO agent on one surface (Part 4). Run 10 fixture intents and validate top-1 accuracy >= 90%. | Medium |
| 5 | Roll out the PO agent to additional surfaces if desired. Cut over remaining App Repos in batches of five. Disable old PAT workflow. Rotate and revoke any legacy PAT. | Medium |
| 6 | Enable Phase 8 nightly drift audit + Phase 9 metrics. Onboard the Release Lead with a dry-run reconciliation. Announce the PO pipeline to product team and run a one-hour training session. | Low |

# Appendix C - Errata From Revision 1

| Location in v1 | Issue | Fix in v5 |
| --- | --- | --- |
| Phase 1 Steps 1.2, 1.3 | mkdir -p.github (no space) | Explicit space throughout |
| Phase 2.1 | applyTo: "src/store//*.ts" (double slash, single star) | applyTo: "src/store/**/*.ts" (recursive) |
| Phase 2.x | YAML frontmatter rendered as Markdown headings | Wrapped in --- fences before any heading |
| Phase 2.3 (Meta-Prompt) | Defined as one-off; disconnected from release-lead workflow | Promoted to Part 3 Step 3.3; also seeds business taxonomy starter values |
| Phase 3.2 (bootstrap.py) | GREEN = "\033 {msg}{RESET}") corrupted; log_success undefined | Full fixed implementation in Part 3 Step 3.2.4 |
| Phase 4.1 | cd.. (no space) | cd .. (with space) |
| Phase 5 (daily loop) | PO needed to know target repo; per-Jira /sync-docs | Part 5 PO agent autodetects target; Part 6 has no doc work |
| Phase 6.1 | repomix --stdin --output (invalid flag) | repomix --include "<comma-list>" --output ... (Part 7 Step 7.2) |
| Phase 6.3 | Long-lived ORGANIZATION_KB_SYNC_TOKEN PAT | GitHub App + OIDC, short-lived token (Part 2 Step 4, Part 7 Step 7.7) |
| Phase 6.3 | on: push: tags (mutable trigger) | on: release: types: [published] (Part 7 Step 7.7) |
| Phase 7.1 (matrix.py) | table_content = (SyntaxError); .split("-").upper() (AttributeError) | YAML-frontmatter-driven, deterministic (Part 2 Step 2.6) |
| Phase 8 Alt 8.1, 8.2 | Broken ANSI escapes; missing section titles | Pre-commit gating moved to optional decision (Part 2 Step 4) |
| Part 5/6/7/8 | "Part" vs "Phase" inconsistent numbering | Single sequential Parts 1-9 + Appendices A-D |
| Throughout v1 | "Spoke" terminology | "Application Repository" / "App Repo" |
| Throughout v1 | gh CLI assumed | git CLI + GitHub Web UI |
| Throughout v1 | Claude Code skills | GitHub Copilot prompt files |
| v3 12.1 | PO had to supply target_app_repo | v4 onwards: autodetect; v5 adds 5 surfaces and 4 KB access methods (Part 4) |
| v3 architecture | KB not queryable by an LLM agent | product/kb-index.jsonl regenerated nightly (Part 2 Step 2.6) |
| v3 spec template | Free-text acceptance criteria | Gherkin AC (Part 4 Step 4.6) |
| v3 sprint flow | No path for GitHub Copilot Coding Agent | Part 6 Path B explicit |
| v4 ticketing | Hard-coded to Jira + GitHub | Four strategies (Part 2 Step 4); PO agent adapts (Part 4 Step 4.4) |
| v4 TOC | Empty until Word "Update Fields" run | Static clickable TOC with internal hyperlinks |
| v4 structure | Cross-references between Phases for the same procedure | Each Part self-contained, page-by-page readable |

# Appendix D - True Agentic Agile Verification

Peer review of revision 5 against eight canonical attributes of a true Agentic Agile loop (mid-2026).

| Attribute | Revision 5 Implementation | Verification Method |
| --- | --- | --- |
| Business intent enters in plain language; no technical knowledge required | PO writes raw intent into chosen surface. System prompt forbids technical jargon in clarification. | Eval suite of 10 fixture intents; PO never types a repo name. |
| Knowledge Base is queryable by meaning, not file path | product/kb-index.jsonl with embeddings + business taxonomy. | Top-1 autodetect accuracy >= 90% (quarterly sample). |
| Agent asks clarifying questions only when needed, only in non-technical language | Confidence-gated clarification protocol; hard-banned vocabulary list in system prompt. | po_agent_clarification_rounds metric + manual audit of rejected questions. |
| Specifications are EXECUTABLE | Gherkin AC in every spec; Playwright scaffolds; PR must include passing tests. | CI gates on AC test coverage; Pact at Backend <-> MFE seam. |
| Specifications land in the system the team already uses | Four ticketing strategies (Jira / GitHub Issues / both / Linear). | Per-strategy setup verified in Part 4 Step 4.4 eval. |
| Implementation can be initiated from the tracking URL | Paste Jira/GitHub/Linear URL into VS Code Copilot Chat OR assign GitHub Issue to @copilot. | Demonstrated in Part 6 Path A and Path B. |
| Documentation maintenance is automated where possible, owned by one human where not | KB index + matrix rebuild deterministic + nightly. Doc reconciliation owned by Release Lead. | Release-reconcile cycle time <= 10 min per App Repo; drift SLO >= 95%. |
| The loop closes: new capabilities flow back into the KB for the next intent | Release Lead /reconcile-release updates business taxonomy. Next nightly rebuild regenerates kb-index.jsonl. | Two-release end-to-end test: ship a new capability, wait 24h, query its keywords from the PO agent. |

Summary: Revision 5 closes the loop AND makes every procedure self-contained on a single page span. The PO speaks business language on the surface of their choice; the system maps it to engineering reality through any of four ticketing strategies; engineering output flows back into the queryable KB; the next intent benefits from the previous release's knowledge.